Project Title:  AI Resume Analyser and Job Assistance

Project Type: AI-Powered Web Application.

Developer Name: Loka Durga Sai Surya Yenumula

Domain: AI Automation / HR  Tech

Tech Stack: React, Django, PostgreSQL, LLM (OpenAI/Claude)

Methodology: Agile

Sprint Duration: 1 week

Total Duration: 8 weeks

Start Date: 04-02-2026

End Date: 31-03-2026

Project Status:

| Sprint | Start Date | End Date | Status |  | Outcomes |
| --- | --- | --- | --- | --- | --- |
| Sprint 0 | 04-02-2026 | 10-02-2026 | Completed | • • | Project Planing Document Architecture Diagram and Tech stack Freeze |
| Sprint 1 | 11-02-2026 | 17-02-2026 | Completed | • | Working Frontend (Upload &JD Input) |
| Sprint 2 | 18-02-2026 | 24-02-2026 | Not started | • | File Parsing Module (PDF/DOCX to Text) |
| Sprint 3 | 25-02-2026 | 03-02-2026 | Not started | • | PostgreSQL Schema & Storage |
| Sprint 4 | 04-02-2026 | 10-03-2026 | Not started | • | AI Scoring & Ranking Logic (Top 3 Selection) |
| Sprint 5 | 11-03-2026 | 17-03-2026 | Not started | • | Confidence Badges & Match Justification |
| Sprint 6 | 18-03-2026 | 24-03-2026 | Not started | • | Human-in-the-Loop Review System |
| Sprint 7 | 18-03-2026 | 24-03-2026 | Not started | • | Admin Dashboard |
| Sprint 8 | 25-03-2026 | 31-03-2026 | Not started | • | Stable MVP & Deployment |

Sprint 0

 Goal: Finalize requirements and freeze tech stack.

 Tasks:

- Finalize Resume/JD matching logic scope.

- Create Architecture Diagram for the Django-React-Postgres flow.

Sprint 1

 Goal: Build the primary interface for user interaction.

 Tasks:

- Develop Drag-and-Drop Resume upload component.

- Create Job Description (JD) text input area.

- And UI using React

Sprint 2

Sprint 2: Document Parsing (Django)

 Goal: Convert raw resume files into machine-readable text.

 Tasks:

- Implement PDF/DOCX text extraction using PyMuPDF or pdfminer.

- Develop API to handle multiple file uploads simultaneously.

- Verify text extraction quality and clean special characters.

- Setup Axios for API communication.

Sprint 3

 Goal: Store resume data and metadata for analysis.

 Tasks:

- Design PostgreSQL schema for Candidates, Resumes, and Job_Postings.

- Store extracted text and file paths securely.

- Implement retrieval logic for previously uploaded resumes.

Sprint 4

 Goal: Use LLM to score and rank resumes.

 Tasks:

- Design prompts for comparing Resume text vs. JD requirements.

- Implement AI scoring (0–100) and selection of the Top 3.

- Display results on the React dashboard.

Sprint 5

 Goal: Provide reasoning for the AI decisions.

 Tasks:

- Extract "Match Justifications" from AI responses.

- Add Confidence badges (High/Low) to candidate cards.

- Highlight missing skills in the candidate profile.

Sprint 6

 Goal: Allow users to override or correct AI rankings.

 Tasks:

- Build "Request Human Review" feature for low-confidence scores.

- Create a simple interface to edit AI-generated feedback.

- Save user-corrected data to improve future ranking accuracy.

Sprint 7

 Goal: Observe system performance and candidate trends.

 Tasks:

- Build Admin view to see volume of resumes processed.

- Analyse "Match Rate" distribution across all uploads.

- Performance tuning for faster API response times.

Sprint 8

 Goal: Prepare a production-ready system.

 Tasks:

- End-to-end testing and edge-case handling (e.g., empty PDFs).

- Basic Authentication setup for recruiters.

- Deploy to Cloud (Vercel/Render/Docker).

- Final sprint retrospective and documentation delivery.